# Glass Aero Production Tracking System

Development Report

Project: Aviation Windshield Repair/Overhaul Production Tracking System

Client: Glass Aero (formerly Avemar Group)

Development Period: February 23, 2026 – March 12, 2026 (18 days)

Total Commits: 28

Status: Active Development

# 1. Executive Summary

The Glass Aero Production Tracking System is a web-based application built to manage the end-to-end workflow of aviation windshield repair and overhaul operations. The system tracks repair orders through an 18-stage production process, manages parts inventory and bills of materials, provides real-time dashboards, and generates operational reports. The application is hosted on GitHub Pages with a self-hosted Supabase (PostgreSQL) backend.

# 2. Technology Stack

| Component | Technology |
| --- | --- |
| Frontend | HTML, vanilla JavaScript, Tailwind CSS (CDN) |
| Backend/DB | Supabase (PostgreSQL) — self-hosted |
| Authentication | Supabase Auth with role-based access control |
| Hosting | GitHub Pages |
| Version Control | Git / GitHub |

# 3. Application Pages

| Page | Purpose |
| --- | --- |
| Dashboard | Production pipeline overview with stage cards |
| Login | Secure authentication |
| Repair Orders | Searchable/filterable list of all repair orders |
| New Repair Order | Create new windshield repair work orders |
| Repair Order Detail | Single order view with stage progress and actions |
| Inventory | Subcomponent parts inventory management |
| Bill of Materials (BOM) | BOM configuration per windshield part number |
| Reports | Operational and production reports |
| Import | Bulk import of repair orders via Excel upload |
| Settings | Admin configuration (parts, stages, hours) |

# 4. Database Schema

The system uses 10 database tables:

production_parts — Windshield part numbers (King Air and CRJ variants)

production_stages — 18-step production workflow definition

repair_orders — Core repair order records with status tracking

stage_history — Audit trail of stage transitions with timestamps

subcomponents — Repair materials inventory (parts, quantities, reorder points)

bom_items — Bill of materials linking windshield parts to subcomponents per stage

parts_issuance — Tracks parts issued to specific repair orders

repair_order_documents — File uploads linked to repair orders

hold_history — Records of work stoppages with reasons and durations

app_settings — Configurable application settings (business hours, etc.)

# 5. Development Timeline

## Phase 1: Foundation (February 23, 2026)

Initial project setup — Created repository, established project structure

Core pages built — Dashboard, login, repair orders list, new repair order form, repair order detail, inventory, BOM, and settings pages

Database schema — Designed and deployed 8 core tables with Row Level Security

Authentication — Implemented Supabase Auth with session management

Dashboard — Production pipeline visualization with stage cards showing unit counts

Stage progression — Ability to advance repair orders through production stages

BOM auto-issuance — Automatic parts issuance based on bill of materials when advancing stages

Document uploads — File attachment capability at any production stage

Stage reversion — Ability to move repair orders back to previous stages with inventory reversal

UI refinements — Fixed dropdown styling, dashboard scrolling, background colors

## Phase 2: BOM and Reporting (February 23–27, 2026)

BOM bug fix — Corrected issue where parts were duplicated when advancing through stages without BOM items

Reports page — Built comprehensive reporting with production throughput, inventory projections, and delivery tracking

Inventory improvements — Changed low stock calculations to show projected shortages based on in-work units

Invoice tracking — Added invoice number field to repair orders

Historical data import — SQL scripts to import existing Vertex repair order data

## Phase 3: Production Controls (March 3–4, 2026)

Hold/Resume feature — Added ability to place repair orders on hold with reason tracking, visual indicators (red pulsing), hold history, and dashboard hold counts

Edit repair orders — Post-creation editing of all repair order fields including part number changes with automatic BOM reversal and re-issuance

Part number change logic — Comprehensive flow: reverse all issued parts, restore inventory, fetch new BOM, re-issue for completed stages

Edit windshield part numbers — Settings page capability to modify existing part configurations

Business hours tracking — Stage duration calculations based on configurable business hours (9 AM–6 PM Mon–Fri EST) instead of wall-clock time, with settings page for adjustment

Inspection checklist — Inspector selects which subsequent stages are needed based on inspection results; system automatically skips unselected stages and adjusts inventory projections

Delete repair orders — Admin function with full cascade cleanup (reverse parts, delete history, remove documents)

Sequential RO numbers — Changed from random to sequential format (RO-YYYYMMDD-0001)

Bulk import — Excel template download, file upload, validation, and batch import of repair orders

Cache management — Added version query parameters to all script tags to prevent browser caching issues on GitHub Pages

## Phase 4: Access Control and Rebranding (March 11–12, 2026)

Company rebranding — Changed all references from "Avemar Group" to "Glass Aero" across all pages, scripts, and documentation

Role-based access control — Implemented admin/standard user roles using Supabase Auth app_metadata. Standard users see Dashboard, Repair Orders, Inventory, and Reports. Admin users see all pages plus BOM, Settings, Import, and Delete functions.

New windshield part numbers — Added King Air (101-384025) and CRJ (NP139321, 601R33033) part number families

Production workflow update — Replaced 15-stage process with new 18-stage workflow per customer requirements. Combined old Receiving, Document Verification, and Inspection into single Receiving stage. Combined Heater Installation and Outer Glass Installation into Interlayer/Heater/Sensor Install. Added new stages for Conductive Coating, P1 Autoclave, Fiber Glass, Retainer, Edge Sealant, Weather Sealant, and Final Pics.

# 6. Current Production Stages (18-Step Workflow)

| Stage | Name | Role | Time Limit |
| --- | --- | --- | --- |
| 1 | Receiving Inspection | Receiving | 2 hrs |
| 2 | Disassembly | Shop Floor | 24 hrs |
| 3 | Removal of Conductive Coating | Shop Floor | 24 hrs |
| 4 | P1 Autoclave (skippable) | Shop Floor | 48 hrs |
| 5 | Cleaning PRE-CAT3/4 | Shop Floor | 16 hrs |
| 6 | Interlayer, Heater, Sensor Install | Shop Floor | 24 hrs |
| 7 | Autoclave | Shop Floor | 48 hrs |
| 8 | Testing | Quality | 24 hrs |
| 9 | Cleaning PRE-Fiber Glass | Shop Floor | 16 hrs |
| 10 | Fiber Glass Installation | Shop Floor | 24 hrs |
| 11 | Retainer Installation | Shop Floor | 24 hrs |
| 12 | Polishing | Shop Floor | 24 hrs |
| 13 | Peripheral Edge Sealant PRC | Shop Floor | 24 hrs |
| 14 | Weather Sealant PRC | Shop Floor | 24 hrs |
| 15 | Cleaning | Shop Floor | 16 hrs |
| 16 | Final Pics | Quality | 8 hrs |
| 17 | Final Inspection | Quality | 16 hrs |
| 18 | Shipping | Receiving | 8 hrs |

# 7. Supported Windshield Part Numbers

## King Air Series (101-384025)

101-384025-21 through -24 — King Air Windshield Assemblies

## CRJ Main Windshield (NP139321)

NP139321-1, -2, -5, -6, -9 through -18

Odd dash numbers = Left Hand (LH), Even = Right Hand (RH)

## CRJ Side Windows (601R33033)

601R33033-3, -4, -11, -12, -19, -20, -23, -24, -29, -30

Odd dash numbers = Left Hand (LH), Even = Right Hand (RH)

# 8. Key Features Summary

Real-time dashboard with production pipeline visualization

18-stage production workflow with configurable time limits

Inspection checklist allowing inspectors to customize the repair path per unit

Automatic stage skipping based on inspection results

Bill of Materials with automatic parts issuance and inventory deduction

Projected inventory calculations accounting for all in-work units

Hold/Resume with reason tracking and visual indicators

Business hours time tracking (configurable work schedule and timezone)

Document attachments at any production stage

Bulk import via Excel template

Role-based access control (Admin vs Standard users)

Sequential RO numbering (RO-YYYYMMDD-XXXX)

Edit and delete repair orders with full inventory reversal

Reports with production throughput, inventory projections, and delivery metrics

# 9. File Structure

Glass Aero Production Tracking/
├── index.html                  (Dashboard)
├── login.html                  (Authentication)
├── repair-orders.html          (Repair order list)
├── new-repair-order.html       (Create repair order)
├── repair-order-detail.html    (Single order detail)
├── inventory.html              (Parts inventory)
├── bom.html                    (Bill of materials)
├── reports.html                (Reports)
├── import.html                 (Bulk import)
├── settings.html               (Admin settings)
├── js/
│   ├── supabase-config.js      (Database layer)
│   ├── auth.js                 (Authentication and RBAC)
│   ├── repair-order-detail.js  (Order detail logic)
│   ├── repair-orders.js        (Order list logic)
│   ├── new-repair-order.js     (New order form logic)
│   ├── inventory.js            (Inventory page logic)
│   ├── bom.js                  (BOM page logic)
│   ├── reports.js              (Reports logic)
│   ├── import.js               (Import logic)
│   └── settings.js             (Settings logic)
└── sql/
    ├── schema.sql              (Core database schema)
    ├── add-hold-feature.sql    (Hold/resume migration)
    ├── add-business-hours.sql  (Business hours settings)
    ├── add-inspection-checklist.sql
    ├── update-stages-v2.sql    (18-stage workflow)
    └── add-admin-role.md       (Admin role setup guide)

# 10. Development Effort

## Working Sessions (from git commit timestamps)

| Date | Time Range | Session Duration |
| --- | --- | --- |
| Feb 23 | 4:56 PM – 9:25 PM | ~4.5 hours |
| Feb 27 | 1:20 PM – 7:04 PM | ~5.75 hours |
| Mar 3 | 8:19 PM – 8:48 PM | ~0.5 hours |
| Mar 4 | 6:16 PM – 8:20 PM | ~2 hours |
| Mar 11 | 7:44 AM – 8:12 AM | ~0.5 hours |
| Mar 12 | 9:27 PM – 9:39 PM | ~0.25 hours |

Tracked commit time: ~13.5 hours

Commits capture only when code was pushed. Additional time was spent on planning, requirements discussion, testing, troubleshooting, Supabase SQL migrations, and UI verification between commits.

Estimated total development effort: 20–25 hours

# 11. Deployment

Repository: GitHub (kc10guru/Avemar-Production-Tracking)

Live URL: https://kc10guru.github.io/Avemar-Production-Tracking

Database: Self-hosted Supabase at https://avemar-db.duckdns.org

Updates: Push to main branch triggers automatic GitHub Pages deployment

Report generated March 12, 2026