# Statement of Work

Glass Aero Production Tracker — On-Premises Migration

Document Version: 1.0

Date: April 2026

Prepared By: JCD Enterprises

Prepared For: Glass Aero

# 1. Project Overview

## 1.1 Purpose

This Statement of Work (SOW) defines the scope, deliverables, timeline, and responsibilities for migrating the Glass Aero Production Tracker from its current hosted environment to Glass Aero's internal on-premises infrastructure.

## 1.2 Objectives

Deploy all application components on Glass Aero infrastructure

Eliminate external dependencies (CDN, cloud services)

Migrate existing data from current system

Ensure system operates fully within internal network

Transfer operational knowledge to Glass Aero IT staff

# 2. Scope of Work

## 2.1 In Scope

| Item | Description |
| --- | --- |
| Infrastructure Setup | Deploy Docker environment with all required services |
| Frontend Deployment | Deploy static frontend files with bundled offline dependencies |
| Database Migration | Export existing data and import into new database |
| Configuration | Configure all services for internal network operation |
| User Migration | Recreate user accounts and role assignments |
| SSL Setup | Configure HTTPS using client-provided or self-signed certificates |
| Backup Configuration | Set up automated daily database backups |
| Testing | Verify all functionality works correctly post-migration |
| Documentation | Provide system administration guide |
| Training | Remote training session for IT staff (up to 2 hours) |
| Support | 30 days post-migration support |

## 2.2 Out of Scope

Server hardware procurement (client responsibility)

Operating system installation (client responsibility)

Network/firewall configuration (client IT responsibility)

Active Directory/LDAP integration (can be quoted separately)

Custom feature development (separate engagement)

On-site work (remote deployment; on-site available at additional cost)

# 3. Deliverables

1. Docker Compose configuration files

2. Frontend application files (offline-ready)

3. Database schema and seed data

4. Environment configuration template

5. API gateway and reverse proxy configurations

6. Backup script

7. System Administration Guide

8. Deployed and tested system on client infrastructure

9. User accounts configured with appropriate roles

# 4. Client Responsibilities

Glass Aero agrees to provide:

Server meeting minimum requirements (4 cores, 8GB RAM, 100GB SSD)

Operating system installed (Ubuntu 22.04 LTS or Windows Server 2019+)

Remote access (SSH/RDP) to server for deployment

Docker and Docker Compose installed

Internal DNS entry or hosts file configuration

Firewall rules allowing ports 80/443 from internal network

List of users with email addresses and role assignments

Designated IT contact available during deployment

End-user testing and sign-off within acceptance period

# 5. Timeline

| Phase | Duration | Activities |
| --- | --- | --- |
| Preparation | 1-2 days | Export data, prepare configs, bundle dependencies |
| Deployment | 1 day | Deploy to server, configure services, import data |
| Testing | 1-2 days | Functional testing, user acceptance testing |
| Training & Handoff | 1 day | IT training, documentation review, go-live |
| Support | 30 days | Post-migration support period |

Total Project Duration: 5-7 business days (excluding support period)

# 6. Acceptance Criteria

The project will be considered complete when:

1. Application accessible from internal URL

2. Users can log in with migrated credentials

3. All existing data migrated (repair orders, inventory, BOM)

4. Core functions verified (create order, advance stages, BOM issuance, dashboard, reports)

5. System functions with no internet connectivity

6. Automated backup script runs successfully

7. Client IT staff trained on administration

# 7. Pricing

## 7.1 Migration Services

On-Premises Migration (as described in Scope): $2,500

## 7.2 Software License Options

| Option | Amount |
| --- | --- |
| Option A: One-Time License | $13,000 |
| Option B: License + Support Retainer | $13,000 + $500/month |
| Option C: License + Hourly Support | $13,000 + $75/hour as needed |

## 7.3 Total Investment (Option A)

| Component | Amount |
| --- | --- |
| Software License | $13,000 |
| Migration Services | $2,500 |
| Total | $15,500 |

## 7.4 Payment Terms

| Milestone | Amount | Due |
| --- | --- | --- |
| License Fee | $13,000 | Upon signing |
| Migration Fee | $2,500 | Upon go-live acceptance |

# 8. Support

## 8.1 Included Support (30 Days)

Bug fixes for migration-related issues

Configuration adjustments

Assistance with user account management

Email support with 24-hour response time

Up to 2 hours of remote troubleshooting calls

## 8.2 Ongoing Support Options

Monthly Retainer: $500/month — priority support, up to 5 hours of modifications

Hourly: $75/hour — billed monthly for work performed

# 9. Signatures

JCD Enterprises

Name: _______________________________

Signature: _______________________________

Date: _______________________________

Glass Aero

Name: _______________________________

Title: _______________________________

Signature: _______________________________

Date: _______________________________

This Statement of Work is subject to the terms of the Software License Agreement between the parties.